## Current Issue Findings & Required Fixes

### 1. Permissions

- Enhancements required in the System Admin Panel (Future)to ensure accurate permission updates and governance controls.

### 2. Roles Management

- UI/UX refinements needed for the Roles module.

- Separate role views for improved clarity.

- Implement collapsible/expandable design for better usability.

### 3. Category Management

- Resolve existing design and alignment issues.

- Clearly separate category listings.

- Rename Organization label from Industry to align with business terminology.

### 4. Product Module

- Address UI issues in the Add Product workflow to ensure consistency and ease of use.

### 5. Stage Configuration

- Introduce a dedicated input box for selecting resolution hours/timer.

- Fix error encountered during Stage deletion.

### 6. Contact Time Scheduling

- UI fix to display successful save confirmation message.

- Improve time-slot selection experience.

### 7. Data Entry & Save Flow

- Standardize save behavior across modules:

  - Save & View List

  - Save & Create New

### 8. Tabs (Task / Lead / Others)

- Update and standardize count icons across all relevant tabs.

### 9. Mobile Number Handling

- Resolve design and validation issues related to country code addition/removal.

- Fix mobile number inconsistencies under the Organization module.

### 10. Task Management

- Display Sub-task history within modal views.

- Ensure task/sub-task counts are accurately reflected in icons.

### 11. Opportunity Module

- Resolve existing delete operation error.

## Phase 1: Ongoing & Planned Development Scope

### 1. Contact to Lead Conversion

- Enable seamless conversion of Contact records into Leads.

### 2. User Authentication

- Development in progress for User Login & Authentication module.

### 3. Reporting

- Approximately 80% completed.

- Remaining enhancements currently under active development.

### 4. Dashboard

- Core dashboard components are currently under development.

### 5. Product Tour (Onboarding)

- Initial product tour design and onboarding flow in progress.

### 6. Contact Add & Report Export

- Development scheduled to commence in the upcoming sprint.

Next Steps:

- Prioritize critical bug fixes impacting core workflows.

- Complete Phase 1 development items to enable a stable and scalable MVP.

- Align UI/UX updates with standardized design patterns across modules to ensure consistency and future scalability.